# YoSnowMow Development — Condensed Diary

Rule: The diary is updated immediately after every change. No batching. This document summarizes roughly 5,000 lines of that log.

## What Is YoSnowMow?

An Ontario online marketplace. Property owners ("Requesters") post snow-clearing or lawn-mowing jobs; nearby equipment owners ("Workers") browse those jobs, submit offers, and get paid through the app. The platform holds money in escrow and only releases it after both sides are happy.

### April 8 — Getting Started (Sessions 1–2)

The project already had a rough React prototype. This session formally set it up.

Environment checks: Verified Node.js, Java 21, Maven, Git, VS Code, Firebase CLI, and Stripe CLI were all installed. A .gitignore was created to protect API keys and credentials from being accidentally committed to GitHub.

Design system: tokens.css was rewritten to give every color, spacing value, and font a clear name. Old short names (like --blue) were kept as aliases so nothing broke.

Component library: Built seven reusable UI building blocks — Button, Input, Card, Modal, Badge, StatusPill (job state badges), and Spinner. Each one is in its own folder.

Navigation shells: Three layout templates were built — one for Requesters, one for Workers, and one for Admins. A developer-mode switcher was added (only visible during development, never in production).

GitHub Pages fix: The site was deploying to YoSnowMow (capital letters) but the code was looking for yosnowmow (lowercase). Fixed the path casing everywhere.

### April 8 — Phase 0 Prototype Complete

All 16 prototype screens were built or verified:

Requester flow: Post Job wizard (4 steps: address → services & price → schedule → review), job list, job status tracker with timeline, rate-a-worker form.

Worker flow: Registration wizard (4 steps: personal info → equipment → service area → Stripe setup), incoming job request screen, active job screen, earnings dashboard.

Admin flow: Dashboard with four tabs (overview, jobs, users, disputes), job detail page with dispute resolution sliders.

Stakeholder materials: A demo script (25-minute presenter guide) and a review feedback form were created for showing the prototype to potential users.

### April 12–13 — Phase 1: Real Backend (Sessions 3–9)

The backend was built task by task in Java/Spring Boot and deployed to Google Cloud Run.

Authentication (P1-04): Every API call is verified against Firebase Auth. Users get roles (requester, worker, admin) stored in their Firebase token.

User & Worker registration (P1-05/06): Users create accounts via the API; workers fill in equipment and service-area details.  The backend validates age (18+) and prevents self-assigning admin roles.

Geocoding (P1-07): GeocodingService.java converts addresses to map coordinates. It tries Google Maps first, then falls back to a built-in table of ~95 Ontario postal-code areas. Results are cached in Firestore for 30 days.

Job posting (P1-08): JobController.java and JobService.java handle job creation: validate the address, geocode it, write the job to Firestore, and start the worker-matching process.

CI/CD fixes (April 13): The automatic deployment to Cloud Run failed six times in a row. The fixes involved: switching from Cloud Build to Docker build on the runner; granting the right permissions to the service account; removing the gRPC transport exclusion that broke Firestore; and setting the Spring profile to prod so the server started on port 8080.

Worker matching (P1-09/10): MatchingService.java finds eligible nearby workers and sorts them by rating and distance.  Originally designed as sequential dispatch (offers sent one by one), later redesigned as an open marketplace.

Payments (P1-11/12): PaymentService.java wraps Stripe. A Stripe Payment Intent is created when a worker accepts; funds are captured when the requester pays; the worker is paid via Stripe Connect after job completion.

State machine (P1-13/14): JobService.transition() validates every status change against an allowed-transitions table. Only the right person can make each move. Cancellation after CONFIRMED charges a $10 fee.

Photo upload (P1-15): StorageService.java and StorageController.java let workers upload completion photos (max 5, 10 MB each) to Firebase Storage.

Ratings (P1-16): RatingService.java lets both parties rate each other after a job is done. When both rate, payment releases automatically rather than waiting for the 4-hour timer.

Emails (P1-17): NotificationService.java (first version) sends transactional emails via SendGrid for every major event. A BCC to the admin account was added. All sends are fire-and-forget so a failed email never blocks a transaction.

Push notifications (P1-18): Firebase Cloud Messaging sends push alerts to mobile browsers. An in-app notification feed is written to Firestore so the notification bell works even without push enabled.

Admin dashboard (P1-19): Dashboard.jsx and JobDetail.jsx were rewritten to pull real data from the API instead of mock arrays.

Firestore security rules (P1-21): firestore.rules was rewritten from "deny everything" to a proper set of read/write rules.  All writes still go through the Spring backend; rules only govern what the React app can read directly.

Tests (P1-22 through P1-28): 201 automated tests written across four layers — 112 unit/controller tests, 13 Firestore emulator integration tests, 41 security rules tests, and 35 frontend Vitest tests.

### April 13–14 — Infrastructure Fixes

Secrets problem: The FIREBASE_STORAGE_BUCKET secret was missing from the Cloud Run deploy command. A standing rule was established: any new environment variable added to application.yml must also be added to the deploy command in the same commit.

Windows secrets problem: When adding secrets via PowerShell pipe (echo "value" | gcloud ...), PowerShell adds a hidden trailing newline character. This changed the Stripe webhook HMAC key and caused all webhook signature checks to fail. Fix: write the value to a temp file first, then read from the file.

Quartz scheduler doesn't fire: The audit integrity job runs at 2 AM. Cloud Run scales to zero overnight when idle, so the JVM shuts down and Quartz never fires. Noted as a known Phase 1 limitation; a persistent Cloud SQL job store is on the Phase 2 roadmap.

Emulator seed script: A Node.js script (seed-emulator.js) creates four test accounts (requester, worker, dual-role, admin) in the Firebase emulator with realistic profile data. Needed because the emulator starts empty on every restart.

### April 15 — Login and Signup UI

Login (Login.jsx): Connected to Firebase Auth. Role-based redirect after login (admin → /admin, worker → /worker, requester → /requester). Fixed a bug where the Firebase emulator connection guard was inverted, causing logins to silently hit real Firebase instead of the local emulator.

Signup (Signup.jsx): Full multi-field form. Calls the backend to create the user profile and Firebase Auth account in sequence.

### April 17 — Phase 2: Structured Disputes and Analytics (Sessions)

Disputes (P2-01 to P2-04): DisputeService.java handles the full dispute lifecycle — opening a dispute, uploading evidence files (PDF or photos), adding statements, and admin resolution (release / refund / split). The split formula was corrected: HST always flows to the worker in full; only the service price is split.

Worker capacity (P2-05): Workers with a 4.0+ rating and 10+ completed jobs can take up to 3 jobs at once. The matching algorithm checks live Firestore job counts instead of a cached field to prevent race conditions.

Analytics (P2-06/07): A daily Quartz job aggregates revenue, job counts, and ratings into summary documents. An admin analytics page shows three Chart.js charts and a top-workers table.

Health monitoring (P2-08): The /api/health endpoint now includes sub-component checks for Firestore and Quartz. docs/runbook.md was written with GCP alert setup and on-call playbook.

### April 17–18 — Phase 3: Trust and Safety (Sessions)

Background checks (P3-01/02): Integration with the Certn API. Workers submit consent; Certn replies via webhook (PASS/REVIEW/FAIL); the VERIFIED badge is awarded on PASS; admins review CONSIDER cases.

Insurance (P3-03): Workers upload PDF insurance certificates. Admins verify them. A daily job sends 30-day renewal reminders and deactivates expired policies.

Trust badges (P3-04): Four automatic badges — VERIFIED (background check), INSURED, TOP_RATED (4.8+, 25+ jobs), EXPERIENCED (100+ jobs). Admins can manually grant or revoke. Badges live in a Firestore subcollection.

Fraud detection (P3-05): FraudDetectionService.java checks four rules before every payout: job velocity (>5/day), large payout (>$500), suspicious rating manipulation, new account with large payout. Flagged payouts are paused until an admin reviews.

Account moderation (P3-06): Admins can ban, suspend, or unban users. Banning immediately revokes all active Firebase sessions and open jobs. Suspensions auto-expire via a Quartz one-shot timer.

Compliance reporting (P3-07): Admins can export transaction records as CSV or JSON (rate-limited to 10/hour). An annual worker payout summary is available for T4A-equivalent reporting.

### April 18 — Big Design Change: Open Marketplace

The job flow was redesigned from "platform sends offers to workers one by one" to "workers browse available jobs and negotiate a price."

New job states: POSTED → NEGOTIATING → AGREED → ESCROW_HELD → IN_PROGRESS → PENDING_APPROVAL → RELEASED (and branches for disputes, cancellations).

New offer system: OfferService.java handles accept / counter / reject / withdraw. Both sides can counter back and forth until one accepts. When a worker accepts, the job auto-moves to AGREED and pricing is computed.

Firestore rules: A new jobOffers collection read rule was added so workers can see requester responses in real time.  Worker job screen (JobRequest.jsx): Completely rewritten. Uses two Firestore real-time listeners: one for the worker's active offers, one for new job opportunity notifications.

Requester job screen (JobStatus.jsx): Added an offers panel showing all worker offers with accept/counter/reject actions.  Added 5-second polling while the job is in POSTED or NEGOTIATING state.

### April 18–19 — Local Dev Setup and Smoke Testing

Four-terminal setup documented: Firebase emulators, seed script, Spring Boot (mvn spring-boot:run), and Vite (npm run dev).  Stripe CLI for webhook forwarding.

Geocoding expanded: Added ~60 missing Toronto postal code centroids. Also widened the Google Maps precision filter to accept GEOMETRIC_CENTER results (covers suburban Canada), not just rooftop-exact results.

Worker seed locations fixed: The four seed workers were all 20–40 km from the test address. Relocated Alex Moreau (the primary test worker) to Etobicoke with a 30 km service radius so matches actually work.

Admin redirect fixed (App.jsx): The root / redirect was firing before Firebase Auth had a chance to load the user's profile, sending admins to the requester portal. Added a DefaultRedirect component that waits for the profile to load before choosing a destination.

Admin sidebar tabs fixed (Dashboard.jsx): Clicking sidebar nav links wasn't changing the active tab because React was reusing the same component instead of remounting it. Added a useEffect to sync the tab state when the URL prop changes.

### April 19–20 — Production Deployment and Live Fixes

Domain: The app went live at yosnowmow.com via GoDaddy + Firebase Hosting.

Worker profile 403 fix: Any authenticated worker can now read a POSTED or NEGOTIATING job. The old code required the worker to already be in a pre-matched list, which broke the self-service marketplace model.

Public worker profile endpoint: GET /api/users/{uid}/worker/public was added to return display-only worker data (name, rating, job count) without exposing private information. This fixed the requester's offer panel which was getting 403 errors when trying to show worker names.

Admin account setup: promote-to-admin-prod.js script promotes the perelgut@gmail.com Google account to admin in production Firebase.

UX label fix: "Released" was confusing for workers. Changed to "Completed & Paid" on worker screens, "Worker Paid" on requester screens. Admin screens keep "Released."

Photo upload — three successive bugs fixed:

- api.js was sending the file as "photo" but the backend expected "file" - fixed field name.

- StorageService tried to connect to real Google Cloud Storage in emulator mode — added a short-circuit that returns a fake URL locally.

- Spring Boot's default 1 MB multipart limit was rejecting 2 MB photos — raised to 20 MB.

### April 20 — Home and Base Addresses

Requesters: A "Home address" field was added to the signup form. When posting a job, the requester can choose "Use my home address" (one click) or enter a different address.

Workers: A "Base address" and "Acceptable distance" radio button (250m / 1km / 5km / 10km / 25km / 50km) were added to the worker signup. The job opportunity list filters and sorts by distance from the worker's base.

### April 27 — Final Session Bug Fixes

Signup 422 on worker activation: The signup form was missing three required fields when activating a worker profile (bufferOptIn, hstRegistered, tiers). Added sensible defaults.

Lawn mowing service: Added "Mow the lawn" as a selectable service in the Post Job wizard. Updated the backend VALID_SCOPE set to include "lawn". Pricing: Small $40 / Medium $65 / Large $95.

BOM in two secrets: Both MAPS_API_KEY and FIREBASE_STORAGE_BUCKET in GCP Secret Manager had hidden UTF-8 BOM characters at the start, causing API calls to fail. Both were replaced with clean versions.

Error messages not showing: The backend returns RFC 7807 error objects with a detail field, but the frontend was only reading message. Added a one-line normalizer in the Axios interceptor: if data.detail exists and data.message does not, copy detail → message.

Real address validation at Step 1: The fake "validating..." delay on the Post Job form was replaced with a real call to a new POST /api/address/validate backend endpoint. The address must resolve before the form can advance. If a stored home address fails, the form switches to manual entry mode pre-filled with the stored address parts so the user can correct it.

"Failed to approve" alert: The Approve & Release Payment flow was failing with an alert even though the job was successfully released. Root cause: PaymentService.releasePayment() was throwing a 422 when Stripe Connect wasn't configured, even though the job status had already been updated. Changed those two checks to log and return silently instead of throwing.

Ratings at all post-completion states: Requesters can now rate workers at PENDING_APPROVAL, DISPUTED, RELEASED, or SETTLED.  Workers can rate requesters at those same states. Added an inline rating card to the worker's active job screen. Fixed the requester's worker profile modal which was showing hardcoded fake reviews instead of the real submitted rating.

Autocomplete warnings: Chrome was warning about missing autocomplete attributes on email and password fields across Login and Signup pages. All fields now have the correct autocomplete value ("username" for email, "current-password" or "new-password" for passwords).

#### Total: Phase 0 (16 tasks) + Phase 1 (23 tasks) + Phase 2 (8 tasks) + Phase 3 (8 tasks) + live fixes. 201 automated tests across backend, emulator, security rules, and frontend layers.